2023 Fall

Mechatronics and System Design-Mechatronics IV

Final Project Proposal

Group VI:

Members:

B09611007 陳柏霖 (Po-Lin Chen)

B09611010 鄧世群 (Shih-Chun Deng)

B09611043 陳冠霖 (Kaun-Lin Chen)

B08204024 陳冠宇 (Kuan-Yu Chen)

Outline

- System Design

- System Diagram

- Mechanical Design

- Electrical Design

- User Interface

- Materials

- Material List

- Manufactural Methods

- Project Plans

- Gantt Chart

- Roles and Responsibilities

- Difficulties

I. System Design

1. System Diagram

2. Mechanical Design

3. Electrical Design

4. User Interface

II. Materials

1. Material List

| ID | Part | Source |
| --- | --- | --- |
| 1 | Raspberry Pi 4 model B | BB Lab |
| 2 | Arduino UNO R3 | BB Lab |
| 3 | Arduino cable | Mechatronics IV |
| 4 | VGA-HDMI cable | Mechatronics IV |
| 5 | DC motor | Mechatronics IV |
| 6 | TT motor*2 | Mechatronics IV |
| 7 | Wheel | Mechatronics IV |
| 8 | Ultrasonic sensor*3 | Mechatronics IV, BB Lab |
| 9 | L298N | Mechatronics IV |
| 10 | Bread Board | Mechatronics IV |
| 11 | Perfboard | BB Lab |
| 12 | MicroSD card | Mechatronics IV |
| 13 | Logitech webcam | Mechatronics IV |
| 14 | 18650 Lithium battery*3 | Mechatronics IV |
| 15 | Battery case | Mechatronics IV |
| 16 | RGB LED | BB Lab |

*Additional parts to be purchased: None

2. Manufacturing Methods

| ID | Component | Method |
| --- | --- | --- |
| A | Undercarriage | Laser cutting |
| B | Upper Layer | Laser cutting |
| C | Camera Mount | 3D printing |
| D | Ultrasonic Sensor Mount | 3D printing |
| E | Omni-wheel Connector | 3D printing |
| F | Vacuum Bracket | 3D printing |
| G | Rpi, Arduino, Perfboard, L298N, TT Motor, RGB LED, Battery Fixtures | Keyholes and Standoffs |

III. Project Plans

1. Gantt Chart

|  | 9/ 22 | 9/ 29 | 10/ 6 | 10/ 13 | 10/ 20 | 10/ 27 | 11/ 3 | 11/ 10 | 11/ 17 | 11/ 24 | 12/ 1 | 12/ 8 | 12/ 15 | 12/ 22 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mech | Mechanical Design |  | Assembly & Testing |  |  |  |  | New Feature Implementation |  |  |  | Fine- Tuning |  |  |
| SW | UI Design |  | Frontend / Backend Development |  |  | System Integration |  |  |  |  |  |  |  |  |
| HW | Unit Testing |  | Hardware Integration |  |  |  |  |  |  |  |  |  |  |  |  |
| Pres | Project Proposal |  |  |  |  |  |  |  |  |  |  | Final Presentation |  |  |

2. Roles and Responsibilities

| Work Assignment | Responsible Individual |
| --- | --- |
| Mechanical Design | Po-Lin |
| Manufacturing & Assembly | Po-Lin, Kaun-Lin |
| Hardware Development | Shih-Chun |
| Hardware Integration | Shih-Chun, Kaun-Lin |
| User Interface Design | Kuan-Yu |
| Software Development | Kuan-Yu |
| System Integration | Po-Lin, Shih-Chun, Kaun-Lin, Kuan-Yu |
| Final Presentation | Shih-Chun, Kuan-Yu |

IV. Difficulties